P R O J E C T   P R O P O S A L	BTS CLOUD COMPUTING

Project Proposal

High-Availability Raspberry Pi Cluster with Auto-Scaling and Live Monitoring

| Project Type | Infrastructure / High-Availability Cluster / Open-Day Demo |
| --- | --- |

| Author | Würth Eric |
| --- | --- |

| Status | Finished |
| --- | --- |

1 .   P R O J E C T   O V E R V I E W

Description

This project designs and deploys a Raspberry Pi cluster that hosts a website with high availability, live monitoring and automatic scaling. The cluster is built as a live demonstration for the school’s Porte Ouverte to showcase what students learn during the BTS Cloud Computing programme. Five Raspberry Pi all booting from microSD cards, working together to serve a single website. If any Pi is unplugged, the website stays online and a monitoring page built directly into the website immediately shows the node going offline while the remaining Pis absorb its traffic. Load balancing is fully automatic: Traefik, the reverse proxy built into K3s, distributes requests across the cluster without any manual intervention. When traffic increases, K3s automatically scales the number of running containers to handle the load.

2 .   P R O J E C T   G O A L   &   V A L U E

Goal

To build a working Raspberry Pi cluster that hosts a website with automatic failover, integrated live monitoring and auto-scaling, and to present it as an interactive demo during the Porte Ouverte to attract prospective students to the BTS Cloud Computing.

Problem Being Solved

Prospective students and their parents often struggle to understand what “cloud computing” really means. Abstract explanations of redundancy, load balancing and scaling are rarely convincing on open days. This serves as a visual artefact that makes these concepts immediately obvious and memorable.

Value

The project demonstrates practical skills in Linux administration, high-availability design, load balancing and networking — all core competencies of the BTS Cloud Computing. Once built, the cluster becomes a reusable teaching asset for future open days, classroom demonstrations and student lab work.

3 .   P R O J E C T   S C O P E

In Scope

- Assembly and network setup of 5 Raspberry Pi 4 (all using microSD card storage).

- Configuration of K3s as the container orchestrator, with Traefik as the reverse proxy and load balancer to distribute traffic across the Pis and redirect away from failed nodes.

- Deployment of a website served simultaneously from all 5 Pis.

- Automatic failover: if a Pi is shut down or unplugged, traffic is redirected to healthy nodes within seconds.

- Automatic load balancing and auto-scaling: Traefik distributes traffic across all available Pis, and K3s automatically adjusts the number of running containers as load changes or nodes leave and rejoin.

- Monitoring page built directly into the website, showing per-Pi online/offline status, CPU, RAM, temperature and which Pi is currently serving the visitor.

- Clearly labelled node status display for Porte Ouverte visitors.

- Documentation for setup, reset procedure and demo scenarios.

4 .   F U N C T I O N A L   R E Q U I R E M E N T S

- The cluster must host a demo website accessible through a single URL served by K3s.

- If any single Pi becomes unavailable, the website must remain reachable within a few seconds.

- The monitoring page inside the website must reflect node state changes in near real-time.

- The monitoring page must display per Pi: online/offline status, CPU, RAM, temperature, and whether it is currently serving requests.

- The cluster must automatically adjust traffic distribution as load changes and as Pi’s join or leave the pool, without any manual intervention.

- The cluster must self-heal when a failed Pi is brought back online.

- SSH access must be restricted to the local demo network and protected by password-based authentication.

5 .   T E C H N O L O G Y   S T A C K

| Component | Technology |
| --- | --- |
| Infrastructure | 5 × Raspberry Pi 4 · microSD card storage · D-Link switch |
| Web Server | Node.js with Express (containerised), orchestrated by K3s with Traefik as reverse proxy |
| Monitoring | Metrics Server · integrated status page in the website |
| Dev Tools | SSH · kubectl |

6 .   P R O J E C T   P L A N

| Phase | Description | Hours |
| --- | --- | --- |
| Phase 1 | Planning, hardware assembly and base OS installation on all 5 Pis | 2 h |
| Phase 2 | Network setup, K3s cluster and Traefik, failover testing | 7 h |
| Phase 3 | Website deployment with integrated monitoring page and automatic scaling logic | 9 h |
| Phase 4 | Demo rehearsal, documentation and open-day setup | 7 h |
| Total |  | 25 h |

7 .   R I S K S   &   C H A L L E N G E S

- Limited Raspberry Pi resources may constrain how aggressively the cluster can handle load.

- Failover timing depends on correctly tuned health checks — too slow feels broken, too fast causes false positives.

- Unreliable power or cabling during the open day could trigger unintended failovers.

- The integrated monitoring page must stay readable and intuitive for non-technical visitors, which requires extra UX work.

8 .   S U C C E S S   C R I T E R I A

- Unplugging any single Pi keeps the website reachable, with visible recovery on the monitoring page within 5 seconds.

- As traffic load changes, Traefik visibly redistributes requests across the active Pis and K3s scales the number of containers without any manual intervention.

- The monitoring page clearly shows which Pis are online, their resource usage and which are currently serving traffic.

- A non-technical visitor can understand the demo within one minute without verbal explanation.

- The cluster runs continuously through the full Porte Ouverte without manual intervention.

- Documentation allows another student to reset and redeploy the cluster from scratch.